VibeForge Automated Short-Form Content Pipeline
Specification

Vibecord / Vibeforge

| Document status | Draft |
| --- | --- |
| Version | 0.2 |
| Date | 2026-01-01 |
| Owner | Calvin |
| Audience | Engineering + Growth |
| Scope | Build a daily automated pipeline to research trends, generate, render, review, and publish short-form videos for VibeForge. |

# 1. Executive summary

This document specifies an automated content pipeline (a “content machine”) to generate short-form video content daily for VibeForge. The pipeline follows a “one input → many outputs” model: a single idea is converted into multiple platform-ready assets (TikTok / Instagram Reels / YouTube Shorts), using repeatable templates and a human approval gate.

# 2. Why this exists

Manual short-form production is inconsistent and expensive in attention. The critical bottlenecks are: (1) discovering what to post, (2) producing credible product proof footage, (3) editing/captioning, and (4) posting with a daily cadence. The pipeline makes these steps reliable and partially autonomous while keeping control via review.

# 3. Goals and non-goals

## 3.1 Goals (MVP)

Generate 1–3 draft short videos per day (9:16) with burned-in captions and platform metadata (title, description, hashtags).

Center content on real VibeForge proof: UI clips, outputs, workflows, and measurable outcomes.

Template-driven rendering for consistency (brand kit, pacing patterns, captions).

Reduce ongoing manual work to a review step (approve/reject + small edits).

Operate within platform and third‑party API policies (trend sources, publishing APIs).

## 3.2 Non-goals (MVP)

Fully autonomous posting without review.

Scraping protected data via brittle browser automation where official APIs exist.

Using copyrighted third‑party media without rights (music, clips, images).

Building a generic ‘faceless content’ factory not tied to VibeForge value.

# 4. Success metrics

Throughput: drafts/day, approved/day, published/day.

Review time: median minutes of human review per video.

Quality: 3-second hold rate, average watch time, completion rate, saves/shares.

Conversion: click-through to landing page, sign-ups attributable to short-form content.

Reliability: job success rate, render failure rate, API error rate, cost per approved video.

# 5. System overview

The pipeline is designed as small services coordinated by an orchestrator (scheduled jobs + queue). Each stage produces structured outputs (JSON + assets) so downstream steps are deterministic and testable.

## 5.1 High-level pipeline stages

| Stage | Input | Output | Automation level | Notes |
| --- | --- | --- | --- | --- |
| Trend intake | Reddit (API), other sources | Candidate topics + signals | Automated | Strict rate limits + compliance |
| Angle selection | Candidates + product truth | Ranked Content Objects | Automated (reasoning model) | Scoring + guardrails |
| Script/storyboard | Content Object | Scene JSON (hook, beats, captions) | Automated | Template-compatible |
| Asset capture | Scene JSON | UI clips + screenshots | Automated | Playwright-driven product demo |
| Render/edit | Clips + Scene JSON | MP4 + captions + variants | Automated | Remotion/FFmpeg templates |
| Review gate | Draft assets | Approved/rejected | Human | Batch review UI |
| Publish | Approved video + metadata | Scheduled/posted content | Semi-automated | Depends on platform APIs |
| Learn | Analytics + retention | Updated scoring + prompts | Automated | Improves future content |

## 5.2 Core components (services)

Ingest service: fetch trend data, normalize, deduplicate.

Planner service: rank candidates → emit Content Objects + Scene JSON.

Capture service: drive product flows (Playwright) and record clips/snapshots.

Render service: generate final MP4s from templates + assets (Remotion/FFmpeg).

Review UI: approve/reject, quick edits (text, trims), audit log.

Publisher: schedule/dispatch posts or export upload packages.

Analytics service: collect metrics and feed back into scoring/prompts.

# 6. Data model

All pipeline work is anchored by a single database row per content idea: the Content Object. This is the single source of truth for ideation, production, publishing, and learning.

## 6.1 Content Object schema (logical)

| Field | Type | Description |
| --- | --- | --- |
| id | UUID | Primary key |
| created_at | timestamp | Creation time |
| source | enum | reddit ¦ internal ¦ user_request ¦ other |
| source_ref | string | Post id / URL / internal ref |
| big_promise | string | The core promise/result (what the viewer gets) |
| target_audience | string | Who it is for |
| pain_point | string | Problem being solved |
| hook | string | 0–2s hook text |
| beats | json | Ordered story beats / scenes |
| cta | string | Call-to-action |
| template_id | string | Render template selection |
| asset_plan | json | UI flow steps + b‑roll requirements |
| status | enum | draft ¦ rendered ¦ approved ¦ published ¦ rejected |
| variants | json | Hook/title/caption variations |
| publish_targets | json | Platforms and schedule |
| metrics | json | Performance + attribution |

## 6.2 Scene JSON (render contract)

Scene JSON is the strict interface between the planner and renderer. It must be schema-validated to prevent prompt injection and to keep rendering deterministic.

Minimum fields:

scenes[]: ordered scenes with duration_ms, clip_ref(s), overlay_text, caption_style, transition.

global: fps, resolution, safe_area, font/branding settings.

audio: voiceover_ref (optional), bg_music_ref (optional).

# 7. Pipeline stages (detailed)

## 7.1 Trend intake (research & ideation)

Goal: generate a daily list of candidate topics and pain points relevant to VibeForge. MVP source: Reddit Data API + curated subreddits + keyword queries.

Requirements:

Use Reddit OAuth and comply with Data API policies and rate limits (see [8], [9], [10]).

Store raw fetched items verbatim for auditability (title, score, comments count, timestamp, permalink).

Deduplicate across subreddits and time windows.

Prefer ‘problem statements’ and ‘how do I…’ threads over memes.

Filter out topics that cannot be demonstrated inside VibeForge within 30–60 seconds.

## 7.2 Angle selection (ranking + fit)

A reasoning model selects a small number of Content Objects by scoring candidates for: relevance, novelty, demoability (can we show proof in the product), and safety/compliance. The output must be structured JSON.

## 7.3 Script + storyboard generation

Convert each Content Object into template-ready Scene JSON. Each scene defines on-screen text, optional voiceover, required product clips, and timing.

Design constraints:

First 1–3 seconds: clear hook + pattern interrupt.

Pacing target: visual change every ~0.8–1.5 seconds in the first 10 seconds.

Keep on-screen text within safe areas for platform UI overlays.

Avoid unverifiable claims; prefer measurable outcomes and demonstrable workflows.

## 7.4 Product exploration and asset capture

Automate credible product footage: use Playwright to drive repeatable flows through VibeForge and record short clips. Never use production user data in recordings.

Capture outputs:

Short UI recordings (source at 1080p+; render crops to 9:16 safely).

Screenshots for overlays and thumbnails.

A JSON capture manifest mapping each clip to Scene JSON scenes.

## 7.5 Render/edit (template engine)

Rendering must be deterministic and template-driven. Remotion is recommended for repeatable branding and animated captions; FFmpeg remains the fallback for batch transforms and concatenation.

Required render features:

Burned-in captions (word-level or phrase-level) with high contrast.

Consistent typography + brand marks.

Scene transitions (cuts/zooms) as defined by Scene JSON.

Export presets per platform (resolution, bitrate, audio).

Multiple hook variants from the same footage (optional).

## 7.6 Human approval gate

A lightweight review UI is required. Review should be fast: approve/reject, edit text overlays, adjust CTA, or trim.

Approval checklist:

Claim accuracy and product proof present.

No sensitive data on screen.

No copyrighted third-party content without rights (music, clips, images).

Captions readable and within safe area.

CTA and link correct.

## 7.7 Publishing and scheduling

Publishing automation is platform-dependent. MVP supports: export + schedule payload + manual upload, with optional API publishing where available.

## 7.8 Analytics and learning loop

Ingest per-platform analytics and compute a unified score. Feed back into the angle-selection model, prompt library, and template pacing defaults.

# 8. Model & tool integration strategy

## 8.1 Daily reasoning agent

Use a reasoning model for daily decision-making (topic ranking, script structuring, compliance checks). Use adjustable reasoning effort to trade cost for quality (see [2]).

## 8.2 Weekly deep research job (format discovery)

Use deep research models weekly (not daily) for broader synthesis: emergent formats, competitor positioning, and new niche discovery. Deep research can take minutes to tens of minutes; use background execution and webhooks for reliability (see [3]).

Deep research constraints (important):

Deep research via Responses API does not include an interactive clarification step; implement your own prompt rewrite/clarification if needed (see [3]).

Supported tools are limited to web search, file search, remote MCP servers, and code interpreter; other tools (including function calling) are not supported (see [3]).

If using a remote MCP server with deep research, it must implement a search+fetch interface and require_approval must be set to never (see [3]).

Use max_tool_calls to cap cost/latency (see [3]).

## 8.3 Tool access patterns

Two supported patterns:

• Function calling: define JSON schemas; execute tools in your backend; return results (see [6]).

• Remote MCP servers: expose tools via MCP; models connect using server_url and optional OAuth (see [4], [5]).

## 8.4 Safety controls for tool use

Tool-connected models can be exploited via prompt injection. For MCP, treat all remote servers as privileged and untrusted by default. Only connect to servers you operate or have audited; restrict tools; log tool calls; validate tool arguments (see [3], [4]).

# 9. Trend sources and compliance

## 9.1 Reddit Data API (MVP)

Reddit is a high-signal source for pain points. The pipeline must operate within official limits and policies and must be resilient to approval requirements for new OAuth tokens (see [8], [9], [11]).

Operational constraints:

Rate limits: free access is 100 queries per minute per OAuth client id (see [11]); follow published guidance in the Data API wiki (see [8]).

Authenticate via OAuth; plan to monitor rate limit headers and back off safely (see [8]).

New OAuth token issuance may require an approval process (see [10]).

## 9.2 Additional sources (post-MVP)

Add additional sources as separate connectors (each with its own compliance profile): YouTube search/trends, TikTok Creative Center, X (Twitter), competitor feeds, internal analytics, support tickets.

## 9.3 Rights and attribution (media)

The pipeline must be rights-safe. Prefer: first-party footage (your UI), first-party audio (your voice), or licensed stock music/assets. Maintain an asset registry with license metadata.

# 10. Rendering and creative stack

## 10.1 Recommended stack (default)

Playwright (capture) + Remotion (compose) + FFmpeg (encode/post-process).

A small library of templates (e.g., 3–5) is more valuable than unlimited styles.

Treat templates as code: version control, regression tests, and deterministic builds.

## 10.2 Thumbnail and creative asset generation (Nanobana / Nano Banana)

Use ‘Nanobana/Nano Banana’ primarily for fast iteration on thumbnails, backgrounds, and UI mock overlays. Note: Gemini 2.5 Flash Image outputs include an invisible SynthID watermark (see [12]).

# 11. Security, privacy, and safety

Because the pipeline consumes untrusted text (Reddit posts/comments, web content) and connects models to tools, it must defend against prompt injection and data exfiltration.

Least-privilege tool access: read-only connectors for trend sources.

Strict allowlists on tools (no arbitrary URL fetching by the model).

Secrets stored in a secret manager; never exposed to model context.

Content moderation: run text and generated scripts through a moderation model/rules.

PII redaction for any captured UI footage; use a dedicated demo environment.

# 12. Infrastructure and deployment

Recommended architecture: orchestrator + queue + stateless workers. Store assets in object storage and metadata in Postgres.

Orchestrator: cron / GitHub Actions / n8n / Temporal (choose based on complexity).

Queue: Redis + BullMQ (TS) or Celery/RQ (Python).

Storage: Postgres for Content Objects; S3-compatible bucket for media assets.

Workers: ingest, planner, capture, render, publish, analytics.

Observability: structured logs + traces; cost and rate-limit dashboards.

# 13. OSS candidates and build-vs-buy

We will reuse proven open-source components where they accelerate delivery, but keep the pipeline template-driven and product-truthful.

| Candidate | Strength | Risks | Best use |
| --- | --- | --- | --- |
| gyoridavid/short-video-maker | MCP + REST; short video generation focus | Needs adaptation for product demo footage | Base service for template rendering and orchestration |
| harry0703/MoneyPrinterTurbo | Large end-to-end pipeline; many features | Large surface area; security review needed; replace stock-footage assumptions | Reference implementation or forked worker |
| RayVentura/ShortGPT | Framework approach; modular editing pipeline | Refactor needed for brand control and compliance | Ideas for editing DSL and modules |
| remotion-dev/template-tiktok | High-quality caption template | Template-level only, not full pipeline | Caption layer for Remotion rendering core |

Repo selection criteria: prefer recent creation or active maintenance, permissive license (MIT/Apache), modular architecture, and deterministic rendering. Validate via a script that fetches created_at/pushed_at/license from GitHub metadata.

## 13.1 Repo metadata fetch script (appendix snippet)

Example (Python, GitHub REST API):

import requests
token = '...'
repos = ['gyoridavid/short-video-maker', 'harry0703/MoneyPrinterTurbo']
for r in repos:
    j = requests.get(f'https://api.github.com/repos/{r}', headers={'Authorization': f'token {token}'}).json()
    print(r, j.get('created_at'), j.get('pushed_at'), j.get('license', {}).get('spdx_id'))

# 14. Roadmap and milestones

## MVP (Week 1-2)

Define 2–3 video templates (e.g., ‘Build X in 30 seconds’, ‘Before/After’, ‘3 mistakes’).

Implement Content Object DB + review UI (approve/reject).

Reddit trend ingestion (curated subreddits + keywords).

Daily planner (reasoning model) producing Scene JSON.

Asset capture via Playwright for 1–2 core product flows.

Remotion render worker producing MP4 drafts with captions.

## V1 (Week 3-6)

Add hook/title A/B variants and batch rendering.

Integrate publishing to YouTube Shorts (API) or export scheduling payloads.

Add analytics ingestion + scoring feedback loop.

Add compliance guardrails: rights checks, banned claims, keyword filters.

## V2 (Week 6+)

Add deep research weekly job for format/competitor analysis.

Add additional trend sources beyond Reddit.

Add automatic highlight extraction from long-form demos.

Add team workflow: multi-user approvals, roles, audit logs.

# 15. Open questions

What are the 3 primary VibeForge use cases to prioritize for content?

Which platforms are in-scope for MVP publishing (YouTube only vs multi-platform)?

Brand kit constraints (fonts, colors, logo usage)?

Which demo environment will be used to avoid leaking sensitive data?

Do we want a consistent voice (TTS persona) or silent captions-only videos?

# 16. References

[1] OpenAI API - Reasoning models: https://platform.openai.com/docs/guides/reasoning

[2] OpenAI API - Using GPT-5.2 (reasoning effort): https://platform.openai.com/docs/guides/latest-model

[3] OpenAI API - Deep research: https://platform.openai.com/docs/guides/deep-research

[4] OpenAI API - Connectors and MCP servers: https://platform.openai.com/docs/guides/tools-connectors-mcp

[5] OpenAI - New tools and features in the Responses API (remote MCP support): https://openai.com/index/new-tools-and-features-in-the-responses-api/

[6] OpenAI API - Function calling: https://platform.openai.com/docs/guides/function-calling

[7] OpenAI API - Models list: https://platform.openai.com/docs/models

[8] Reddit Help - Reddit Data API Wiki: https://support.reddithelp.com/hc/en-us/articles/16160319875092-Reddit-Data-API-Wiki

[9] Reddit Help - Developer Platform & Accessing Reddit Data: https://support.reddithelp.com/hc/en-us/articles/14945211791892-Developer-Platform-Accessing-Reddit-Data

[10] Reddit r/redditdev - Responsible Builder Policy / approval for new OAuth tokens: https://www.reddit.com/r/redditdev/comments/1oug31u/introducing_the_responsible_builder_policy_new/

[11] Reddit r/redditdev - Updated rate limits (historical context): https://www.reddit.com/r/redditdev/comments/14nbw6g/updated_rate_limits_going_into_effect_over_the/

[12] Google AI Studio - Gemini 2.5 Flash Image (Nano Banana) watermark note: https://aistudio.google.com/models/gemini-2-5-flash-image